## Terms of Reference for the Development of Parking Area near Utkisubani Camping Site

The National Forestry Agency, with the technical support of the consortium between Zavita d.o.o, Stritih d.o.o, and WWF Caucasus, is implementing a project called Measures for the Sustainable Use of Forest in Adigeni Municipality—Phase 2. The project aims to improve the sustainable use of forests and the socio-economic conditions of the local population. Slovenian International Development Cooperation funds the project.

The project beneficiaries are the National Forestry Agency of Georgia, the state institution responsible for protecting and managing forests and selling timber and other forest products, and the rural local communities of Adigeni organised in Community Unions involved in the conservation agreements, which would develop modern forestry services and a forest products value chain.

One of the project activities is implementing the Forest Recreation Plan for Adigeni, which includes developing camping sites for the visitors close to the Goderdzi Road, near Utkisubani. With increased demand for parking facilities in the area, the need for a reinforced concrete parking area will be essential. This project aims to provide a durable, low-maintenance parking facility that meets the needs of local users, ensuring a safe and efficient parking solution.

WWF Caucasus is seeking proposals from qualified organisations construct a 250 square meter parking area using reinforced concrete.  The Terms of Reference (ToR) outlines the project requirements, scope of work, tender procedures, and timeline for interested organisations to submit their proposals.

## Scope of Works and Deliverables

The objective of this assignment is to engage a qualified contractor to build a parking area near the developing camping site close to Utkisubani.

The contractor will be responsible for the following tasks:

- Clear and prepare the site, ensuring the area is level and ready for construction.

- Set up formwork, and reinforcement using 12-25 mm steel rods, and concrete.

- Pour, finish, and cure the concrete covering an area of 250 square meters, ensuring evenness, durability, and adherence to design specifications.

- The parking area shall be slightly inclined on one side (up to 15-20%) to divert rainwater away.

- Implement health and safety protocols for workers on-site.

- Apply environmentally friendly practices to minimise dust and noise pollution.

## Requirements and Experience

Interested local organisations are expected to meet the following criteria:

- Be a locally-registered entity in Adigeni.

- Have prior experience of working on donor-funded projects.

- Have a team of qualified engineers, environmental specialists, and field supervisors.

- Have experience in construction works.

## Tender Procedures

Submission Deadline: Interested companies shall submit the following documents in English or Georgian:

- General Information about the Tender Participant - General information about the Bidder

- Experience:

  - Description of the complete and on-going projects : the list and general information about the complete and on-going projects in construction and nature conservation.

- References – Minimum 3 Recommendation letters to be provided upon additional request;

- Proposed sub–contractors (if applicable) including company name, description of proposed role, and summary of qualifications.

- Proposal outlining scope supply – Description including detailed descriptions of scope and working process,  exclusions, condition based on Terms of Reference.

- Commercial Proposal - the prices shall be provided in GEL, the price rates shall include all costs related to service provision and taxes envisaged by Georgian Legislation.