REQUEST FOR PROPOSAL (RFP) FOR MAIN ROAD REPAIR DRAWINGS & BOQ

PURPOSE
The purpose of this Request for Proposal (RFP) is to solicit proposals from qualified engineering companies to prepare detailed design drawings and a Bill of Quantities (BOQ) for the main access road of Tbilisi Mall Shopping Center. The selected contractor will be responsible for conducting necessary assessments, determining road pavement specifications, and delivering a comprehensive BOQ for future execution of the repair works.

The engineering company will not be responsible for the execution of the repair works but will provide all necessary documentation required for a separate execution tender.

SCOPE OF WORK
The selected contractor shall undertake the following tasks:

Scope of Work – Road Repair Documentation

- Site Assessment & Data Collection – Evaluate road condition, collect existing documentation, and consult stakeholders.

- Topographical & Geotechnical Surveys – Conduct topographical mapping and subgrade analysis.

- Utility Mapping – Identify underground utilities and coordinate with providers if required

- Pavement Evaluation – Assess road structure, document defects, and determine repair needs.

- Detailed Engineering Design – Develop drawings indicating pavement thickness, structural layers, and solutions.

- Bill of Quantities (BOQ) & Cost Estimation – Prepare detailed quantity takeoff and cost analysis.

- Traffic & Phasing Plan – Plan phased execution and temporary traffic control measures.

- Final Documentation & Reporting – Compile design reports and conduct review meetings.

SUBMISSION REQUIREMENTS
Each Bidder is required to submit a detailed proposal covering the following aspects:

- Company profile and relevant experience in road engineering and design.

- Estimated timeline for completion of drawings and BOQ

CONTACT PERSON
For any inquiries regarding this RFP, please contact: Mr. Dimitri Muskhelishvili
Email: d.muskhelishvili@tbilisimall.com
Mobile: +995 555 430044