Tender Rules – Civil Works

Gogni Wind Power Plant

Date:  15 April 2026

Contents

1.	INTRODUCTION	2

2.	GENERAL TERMS AND CONDITIONS	3

3.	INSTRUCTIONS TO TENDERER	3

4.	COMMUNICATION AND ENQUIRIES	3

5.	FORMAT OF THE BID	4

6.	WARRANTY / GUARANTEE	5

7 SUBCONTRACTING	5

8 COMMERCIAL PROPOSAL	5

9	EVALUATION PROCESS	6

10	ADDENDUM	7

11	SAFETY REGULATIONS	7

12	INSPECTION OF WORK QUALITY CONTROL AND SUPERVISING	7

13. General Obligations	7

14.	PERFORMANCE SECURITY and WARRANTY BOND	9

15.	DOCUMENTATION and CONFIDENTIALITY	10

16.	Additional Requirements	11

# INTRODUCTION

Gogni Wind Company LLC (referred to as the “CLIENT”) is inviting qualified Companies to participate in Tender and requires to prepare technical and commercial proposal (hereinafter referred to as “BID”) from the tender participant (hereinafter referred to as “TENDERER”) for the Civil Construction Works (Roads, Crane Platform Areas, Turbine Foundations) for Gogni Wind Power Plant.

Based on the present Bidding instruction the interested company is entitled to scope of works into two lots: road works (lot 1) and construction/concrete works (lot 2). Accordingly, the companies shall be able to propose tender bids for both lots or separately for each lot. BOQ № 3 and BOQ №1-№2-№4-№5-№6

Tender Package includes:

- Tender Rules for Bidders

- Annex 1 – Technical Capacity information of the Tenderer

- Annex 2-   Financial data of the Tenderer

- Annex 3 – Experience, complete and on-going projects

- Annex 4 – Definition of Unit Prices

- Annex 5 – Bill of Quantities (BOQ)

- Annex 6 – Technical Specifications of the Works

General Information about the Project

The construction of the Gogni Wind Power Plant is planned in the Imereti region, on the border of the Terjola and Tkibuli municipalities, near the village of Gogni, in an area with outstanding wind resources at elevations ranging from 550 to 1,250 meters above sea level.  With an installed capacity of 192 MW, provided by approximately 24 wind turbines, the project is expected to generate around 785 GWh of gross electricity annually, which will be sufficient to supply power to more than 200,000 households.

During the project implementation, significant works will be carried out, contributing to the development of local infrastructure. More than 24 kilometers of new internal access roads will be constructed within the project site, along with the installation of a 220 kV substation, ensuring safe and efficient integration into the power grid.

# GENERAL TERMS AND CONDITIONS

  - The CLIENT reserves the right to reject or accept any proposal. The CLIENT reserves the right to proceed with the implementation of any work, in whole or in part, as described in the proposals.

  - The CLIENT will be the sole judge to reject or accept any BID. As such, any BID deemed incomplete, unsatisfactory, or failing to comply with the requirements or format may be rejected by the CLIENT.

  - The CLIENT reserves the right to engage in discussions with any TENDERER to clarify responses or discuss certain elements with regards to the proposal or services requested. The CLIENT has no obligation to notify the other TENDERERs of the discussions, clarifications, or other information provided by a TENDERER.

  - The CLIENT reserves the right to award the proposal based on experience, completion date, guarantee of service, and other criteria, and not necessarily the lowest cost.

  - Based on available funds, the CLIENT reserves the right to delete components from the Tender and negotiate changes to fully meet the CLIENT’s needs.

  - The issuance of this Tender or any negotiations with a company after the closing date does not bind or commit the CLIENT to enter into any contract.

  - The CLIENT reserves the right in the event the successful TENDERER fails to comply with the terms and conditions as listed, to cancel this contract and award it to another TENDERER without penalty or action against the CLIENT. The tender does not constitute an agreement or order. Submission of a proposal or response by a proponent is voluntary.

  - By submitting a BID, the TENDERER is deemed to have acknowledged all of the undertakings, specifications, terms and conditions contained in the tender, and to be bound by them if the BID is accepted. All expenses incurred by the TENDERER in connection with the preparation of its proposal are to be borne by the TENDERER, and the CLIENT shall not incur any obligation whatsoever toward the TENDERER regardless of whether such BID is accepted or rejected.

  - An authorized signing officer must sign all BIDs. The BID must indicate an individual who is authorized to negotiate and sign on behalf of the proponent if other than the signature found on the proposal submission.

# INSTRUCTIONS TO TENDERER

  - BID must be submitted in line with the instructions provided within this tender package.

  - Tender BID must remain valid for a period of 60 days after the deadline for submitting tenders.

  - Tender Bid Submission Deadline is the 4th of May 2026. Proposals are to be uploaded on www.tenders.ge as per instruction of the web portal or send to the following email dbichelashvili@agenergy.ge during the following timeslot (Tbilisi Time) 19:00 – 20:00.

# COMMUNICATION AND ENQUIRIES

  - All enquires and communication regarding this tender to be submitted in electronically , no later than 2 business days prior to the Submission Deadline to: dbichelashvili@agenergy.ge . Otherwise the CLIENT reserves the right not to respond to enquiries. Responses by the CLIENT to enquiries will be made in writing and distributed by email to all proponents registered as having received the tender as of the date the response is required by the CLIENT. The CLIENT will not identify the source of the question(s) in the response. Verbal communicated information shall not be binding upon the CLIENT. Enquiries after the foregoing deadline will not receive a response.

  - The CLIENT recommends to visit working area for better clarification at place. The transportation costs shall be borne by the TENDERER.

# FORMAT OF THE BID

The BID submitted by the TENDERER must be structured as per the below provided instructions:

- General information TENDERER’s Background - brief information about the company, the number of staff, the number of staff engaged in proposed works, qualification information to be provided based on request, technical base/technique

- Qualifications and Experience:

  - Relevant Project Experience – the list of projects (completed and on-going) in relevance to current project within the last five years;

  - References – minimum three references including company name, contact address, phone number and email addresses (to be provided upon request);

  - Proposed sub–contractors including company name, description of proposed role/scope of work to be completed during the project, and summary of qualifications and experience

- Technical proposal outlining scope of work/supply (include detailed descriptions of scope of supply, specifications, deliverables, exclusions, conditions, stipulations and assumptions);

- Proposed Implementation Schedule based on the completion dates/work programme defined by CLIENT in the Terms of Reference;

- Warranty Terms and Conditions – 2 years;

- Commercial Proposal – The prices should be submitted in USD, including VAT (VAT to be added separately), transportation, material and works supply, covering all taxes defined by the local legislation.

- General Description of the proposed works including List of exclusions and deviations of proposal compared with Tender Specifications.

TENDERER must submit all relevant documentation (data sheets, applicable certificates, material testing documents for all material upon request) intended to be used during works.

The CLIENT Is entitled request from the TENDERER the replacement of the proposed material with the different specifications or manufacturer. The CONTRACTOR shall not alter the material agreed during tender terms on its own decision without written prior agreement with the CLIENT.

#### The TENDERER shall provide List of Technique / Machinery (to be used during the Works):

The TENDERER must indicate whether this equipment is owned, hired or used by a subcontractor.

Transportation and Storage of the materials

- The TENDERER shall ensure the relevant storage conditions for the materials at site;

- The TENDERER shall ensure compliance to the EHS regulations and standards defined by the local legislation during loading/unloading process;

- The provision of the relevant devices and equipment for the loading/unloading and transportation shall be responsibility of the TENDERER

Time Schedule / Work Plan

The TENDERER Shall provide time schedule covering working process per phases: a work plan with brief descriptions of the main tasks, showing the sequence and proposed timetable for implementing the tasks. In particular, the proposal must detail the temporary and permanent works to be constructed.

# WARRANTY / GUARANTEE

The TENDERER guarantees that the Work will be of good quality and that it complies with the requirements of the TENDER, including the specifications which will be agreed between the parties in the signed Contract. The TENDERER guarantees that the proposed materials and equipment will be brand new and spare parts will be available for the guarantee time (if requested by the Scope). The TENDERER is responsible for Works and Material delivered by sub-contractor as for his own delivery.

If during the guarantee time any defect is found in the works, materials and equipment TENDERER shall promptly repair/remedy/replace such defects, on its own cost. For the repaired/remedied/replaced defect a new guarantee time will be running as agreed upon for the original works/parts.

In case of remedy or replacement of any material within the guarantee terms, then new terms guarantee/warranty terms shall apply for such chases.

The completion of each work phase shall be confirmed by the interim act of acceptance. The final act of acceptance shall be mutually confirmed and signed, when the CONTRACTOR shall ensure the completion of all defined works/tasks on time and fully, including all inspections, remedies of defects, the fulfilment of all related documents considering the local legislation requirements.

# 7 SUBCONTRACTING

The TENDERER must specify a sub-contractor and the details of all the sub-contracts it proposes to enter into with each of the sub-contractor. The information showing times and duties allocated for subcontractors and the percentage of works/services to be subcontracted The sub-contractor(s) are expected to meet the same requirements defined by the present TENDER. The TENDERER shall be held responsible for all aspects of work carried out by the sub-contractor(s). The CLIENT has the right to accept or reject any or all sub-contractors, and this acceptance of any sub-contractors shall not relieve the TENDERER of the responsibilities.

Subcontractors, must comply with experience criteria and with criteria defined for the TENDERERS, for the part of which they are concerned.

# 8 COMMERCIAL PROPOSAL

Currency to be indicated in the price proposal is USD. TENDERER’s commercial proposal shall represent the full and final compensation for the SCOPE OF WORKS and the requirements outlined in this tender package (based on terms and conditions as defined in ANNEX 4) and shall include value added taxes, transportation costs, material and works supply, all taxes defined by the local legislation:

Detailed commercial proposal should be filled in the presented in BOQ (ANNEX of the Tender Documentation).

Price Proposal shall be provided in excel and signed/stamped pdf format.

Pricing for works/supplies in tender documents shall be fixed for the contract schedule.

The Payment Schedule shall be as follows:

|  | Percentage | Description | Frequency/Timing |
| --- | --- | --- | --- |
| 1. | 10% | Advance Payment | After conclusion of the Contract against the pre-finance Bank Guarantee. The payment shall be made in 10 business days. The Guarantee shall remain effective within additional one month after completion date of the works, |
| 2. | 85% | Interim Payments | Interim payments for the total scope of the Contract shall be made monthly based on scope of complete works by the contractor and accepted by the site Supervisor and the CLIENT. The payments shall be made within 10 calendar days after mutual confirmation of the relevant documents, The frequency of the interim payment shall be maximum once per each calendar month. During the interim payments deduction of pre-financing amount shall be made proportionally against the relevant invoices. The retention amount (5%) shall be made on each interim payment. |
| Last | 5% | Payment of Retention / guarantee amount | Retention/guarantee amount will be transferred within 60 calendar days of the issuing of the signed final Act of Acceptance. Retention amount shall constitute 5% of the total value of the Act of provisional acceptance based on actually performed works signed and approved mutually. Retention of 5% will be made on each interim payment, |

# EVALUATION PROCESS

An evaluation team will be assigned to evaluate the proposals. The BIDs will be evaluated, including but not necessarily limited to: qualifications and experience performing similar work, technical capacity, proposed scope of work and methodology, ability to meet project deadlines, financial capacity and price proposal. Based on this review, TENDERERs may be selected for personal interviews if required by the CLIENT, at the TENDERER’s own expense. An award recommendation by the evaluation committee will be based on merit, relying on the information presented in the proposal and presented to the CLIENT.

# ADDENDUM

  - In the event the CLIENT is required to issue notifications of changes or corrections to the tender package, such addendums shall be emailed. Each addendum shall contain a notification which requires the TENDERER to sign and include each addendum with the BID. It is mandatory that the CLIENT receives confirmation (email) that the TENDERER has indeed received the addendum. Failure to comply with the instructions on an addendum may result in rejection of the BID. Each modification published will constitute a part of the tender documents and will be published on the website: www. tenders.ge.

  - The CLIENT may extend the deadline for submitting tenders to give tenderers sufficient time to take modifications into account when preparing their tenders

# SAFETY REGULATIONS

TENDERER must confirm within the BID its agreement for all of TENDERER’S workforce and sub-contractors to participate and comply with the CLIENT’s on-site safety orientation and requirements and all legal regulations of Georgia. The contracted TENDERER is obliged to provide his employees and meet with the Health and Safety corresponding standards and norms, the Supplier will assume responsibility to instruct, train and equip with safety units and techniques the personal during operation on site. In case the Contractor or the employees will breach the mentioned rules, the responsibility fully lies with the Contractor. The Contractor shall provide certified Health and Safety specialist, who will ensure to conduct corresponding instructions for the personal before the commencement of the working day, supervise the whole working process on daily basis.

# INSPECTION OF WORK QUALITY CONTROL AND SUPERVISING

# The CLIENT shall have right

1 To inspect the quality and progress of Work at any time at its discretion, to change the scope of Work and to give mandatory instructions to the Contractor;

2. To appoint the supervisor (the “Supervisor”) and to delegate any and all rights and duties of the CLIENT, including, but not limited to the right to give the Contractor any verbal and/or written instructions related to Works, while remedying the shortcomings and defects and/or during the Warranty Period.

2 The CLIENT or its authorized representative will have the right of inspection of the works/delivery.

The CLIENT or its authorized representative will have the power to reject any work performed or being performed that does not conform to the preliminary agreed quality and specification, as during the working process as within the warranty period.

13. GENERAL OBLIGATIONS

General conditions for the construction work

Informing obligation of the Contractor during project implementation

The Contractor is obliged to inform the CLIENT in written form about circumstances that could lead to defects or damages. This obligation applies not only on the services and works implemented by the Contractor himself, but also on services and works implemented by other companies on the construction site he is aware of.

Information about the construction site during the tender preparation

The Contractor is obliged to inform himself about the situation on the site (e.g. access to the site, access to the installation areas, infrastructure, connections with electricity, fresh water, sewage, etc.)

Actual measurements

The Contractor is obliged to take on site measurements and comparing the measurements with provided plans and documents. In case of deviations to the existing Contract Scope, actual material difference the Contractor must inform the Site Supervision and the CLIENT written form before starting the implementation.

Access to the site, streets, damages, cleaning during project implementation

The Contractor has to organize and to coordinate the access to the construction site. Costs for damages should be borne by the Contractor. The construction site has to be cleaned periodically (once a week)

Power, fresh water, sewage, toilets

The costs for electricity should be borne by the Contractor.

The costs for fresh water should be borne by the Contractor.

The CLIENT shall not be responsible for provision of any communications or utilities for the CONTRACTOR.

Project Manager of the Contractor

A responsible project manager must be available at the site during the entire construction period.

Job meetings

The Contractor is obliged to participate in all meetings arranged and coordinated by the Site supervision and the Project Team. Job meetings will be scheduled weekly during the construction period.

The purpose of the job meeting is to assure proper coordination, determine construction progress, monitor progress and update the implementation schedule, review requisitions and change orders, expedite completion of the project in accordance with the contract documents and review other relevant items.

Construction weekly reports

The Contractor is obliged to note all relevant information in a weekly report which must be provided to the project team on the preliminary agreed el. mail.

The following information must be noted by the PM (data shall cover full info occurred on daily basis when appropriate):

- Number of workers on the site on daily basis

- Number of working hours on daily basis

- Work done in accordance to the bill of quantity on daily basis

- Weather condition on site (in case weather conditions impede the working process the CONTRACTOR shall notify the CLILENT and Supervisor on the mail )

- Delivery of materials on the building site on daily basis

- Visits to the site: name, function on daily basis

- Meetings on site on daily basis

- Incidents

- Others

The template for the weekly report is attached at the end of this document (Annex to be provided upon request). The submission of weekly reports, revision, comments or written confirmation shall not be the basis of payment.

The CLIENT is entitled to suspend further payments if above mention reports are not submitted.

Changes of services and works during the construction – Changes related to the quantity/volume

The CLIENT is entitled to change the contracted services and works by a Change Order. The Contractor has to submit his Change Proposal prior to the implementation of the works and services. The Contractor shall include detailed breakdowns of labor and materials for all trades involved and the estimated impact on the implementation schedule. The offer must be approved by the Contracting Authority prior to the implementation.

Works and services implemented without written approval by the CLIENT cannot be invoiced.

In case of significant changes in the technical design, these changes must be approved by the CLIENT.

Samples to be approved

The Contracting Authority is entitled to demand samples of equipment and materials which are planned to be used by the Contractor. Those equipment and materials must be approved by the CLIENT prior to the installation. Costs should be borne by the Contractor.

Additional Works (unforeseen in the project scope)

The volume/quantity of works / supply, that are not envisaged in the contract, shall be preliminary agreed between the parties in a written form. The payment shall be made according to the fixed unit prices defined in the Contract relevant Annex 1.

# PERFORMANCE SECURITY and WARRANTY BOND

14.1. The TENDERER shall, together with countersigned contract, provide a guarantee for the full and proper performance of the contract. The amount of the guarantee shall be in the range of 10% of the amount of the contract price including any amounts stipulated in addenda to the contract.

14.2. The performance guarantee shall be held against payment to the CLIENT for any loss resulting from the Contractor's failure to perform its obligations under the contract.

14.3. The performance guarantee shall be in provided in the form of a bank guarantee, or insurance company, approved by the CLIENT, in the proportions of currency in which the original contract is payable.

14.4. No payments shall be made in favor of the contractor prior to the provision of the guarantee. The guarantee shall continue to remain valid until the date of the issuing of the mutually signed final Act of Acceptance.

14.5. The CLIENT shall demand payment from the guarantee of all sums for which the guarantor is liable under the guarantee due to the contractor's default under the contract, in accordance with the terms of the guarantee and up to the value thereof. The guarantor shall, without delay, pay those sums upon first demand by the CLIENT and the guarantor may not raise any objection for any reason whatsoever. Prior to making any claim under the performance guarantee, the CLIENT shall notify the contractor stating the nature of the default in respect of which the claim is to be made.

14.6 The performance guarantee shall be released in 30 days of the issuing of the signed final Act of Acceptance for its total amount.

WARRANTY BOND

The selected TENDERER shall be obliged to provide to the Client the unconditional and irrevocable bank guarantee in the amount of 500 000 GEL which shall be effective for 12 months upon signature of Final Acceptance Act and which will be used by the Client if the Contractor fails to eradicate defect/fault discovered during the 12 months. The guarantee shall be distributed back to the Contractor upon completion of the mentioned period. The bank guarantee must be issued by an internationally recognized financial institution that will be acceptable to the Client.

# DOCUMENTATION and CONFIDENTIALITY

All drawings, models and other technical documents produced shall be the property of the CLIENT, and shall not without the consent of the CLIENT be used, reproduced or made available to third parties beyond what is necessary in respect of the fulfilment of the Project.

The Detailed list of Documentation to be agreed between the TENDERER and the CLIENT before the Contract signature.

All documents, specifications, plans, drawings and attachments of this BID Package are the property of the CLIENT. TENDERERS are not allowed to pass/transmit/distribute these to any third parties or use these for any purpose except for preparation of this BID.

All documents issued and information given to the TENDERER shall be treated as confidential and both the CLIENT and the TENDERERS are responsible for this confidentiality.

# Additional Requirements

The TENDERER shall provide additinal information and the listed documents upon request:

- updated extract from the public registry

- the valid certificates/licenses (if relevant)

- full banking details

- the company should not have budget arrears

- detailed information about the litigation cases for the last five years

- the list of partners

- references

The CLIENT is entitles to disqualify the TENDERER if:

- The Bidder is listed in the Debtors’ Register;

- Any pledge/mortgage/encumbrance is registered on the Bidder’s property;

- The Bidder is undergoing reorganization, liquidation, or insolvency/bankruptcy proceedings;

- The documentation/information required by the tender application:

  - has not been fully submitted;

  - does not comply with the established requirements.

  - is inaccurate

  - is falsified

- There exists any other objective circumstance that makes the TENDERER’s further participation in the tender impossible.

ANNEX №1 ADDITIONAL INFORMATION

GENERAL INFORMATION ABOUT THE COMPANY/TEAM

| Function/Role | Education | Experience (Working Experience with the Participant Company) | General Experience in the similar field | Permanent Employee/Contractor |
| --- | --- | --- | --- | --- |

Personal Engaged in the present project

| Function/Role | Education | Experience (Working Experience with the Participant Company) | General Experience in the similar field | Permanent Employee/Contractor |
| --- | --- | --- | --- | --- |

Technique/Machinery

| Description | YOM | Brand | Subcontractor (if available) | Company owned Yes / No |
| --- | --- | --- | --- | --- |

Annex №2 Financial Information about the Bidder

Annual Turnover within the last five years:

| Period | Year - 1 | Year - 2 | Year -3 | Year-4 | Year - 5 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| GEL |  |  |  |  |  |  |

In case of additional request please provide balance sheet for the last five years

Annex  №3 Experience, the list of complete and on-going projects

| Period | Client | Project | General Description of the works | The Value of Works | Current Status |
| --- | --- | --- | --- | --- | --- |