| Tender Documents |  |  |
| --- | --- | --- |
| Kaspi, Georgia Clinker loading point & weight bridge Fubrication construction and installation of clinker loading system. |  |  |
| Author: | HTC GmbH |  |
| Issued: | 30.08.2019 |  |
| Revision: | 1 |  |

Contents

1	Tender Introduction	6

1.1	Letter of Invitation	7

1.2	Related documents	9

1.3	Key Employer’s Requirements	9

1.4	General Time Schedule	9

2	Project General Info	10

2.1	Location	11

2.2	Plant status	12

2.3	Clinker loading system construction.	12

3	Instruction to Tenderers	13

3.1	Introduction	14

3.2	Eligibility of the Tenderer	14

3.3	The Request for Quotation (RfQ)-Documents	15

3.4	Site Visit	16

3.5	Preparation of the Tender	17

3.5.1	Contract and RfQ Structure	17

3.5.2	Scope of Tender	18

3.5.3	Submission of the Tender	19

3.5.4	Tender Opening	19

3.5.5	Award of the Contract	21

4	Scope of Work and Criteria	23

4.1	Introduction	24

4.2	Scope of Work	24

Fabrication and Supply	24

4.2.1	Exclusions	25

4.3	Contract Battery Limits	26

4.3.1	General battery	26

4.4	General Requirements, Criteria and Standards	26

5	Delivery Schedule	27

5.1	Time schedule	28

6	Prices and Weights	29

6.1	Price and weight Breakdown	30

7	Attachments	31

7.1	List of attached documents	32

# Tender Introduction

## Letter of Invitation

HeidelbergCement  Technology  Center GmbH	HeidelbergCement

Technology Center GmbH

Rohrbacher Str. 95

69181 Leimen

Germany

Phone +49-6221 481 305

Fax +49-6221 481 11 301

info@htc-gmbh.com

30.08.2019

#### Subject:	Letter of Invitation

Name of Project:	Clinker loading point & weight bridge-

Fubrication construction and installation of clinker loading system

Country:	Georgia

Town:	Kaspi

Dear Sir / Madam,

We are pleased to notify you that you have been selected as a prospective Tenderer for the above mentioned project.

The “Request for Quotation (RfQ)” documents are listed under clause 5 of the attached document “Instructions to Tenderers”.

We now invite you to submit a Tender in accordance with the “Instructions to Tenderers” which forms the first part of these RfQ Documents.

Please confirm within a week of receiving this letter, that you have received all the RfQ documents, and also advise whether you will submit a Tender in accordance with the Instruction to Tenderers.

Please send by email the tender to the following persons:

|  | Beka Ivaniashvili Purchasing Specialist HEIDELBERGCEMENT Georgia Ltd 21 Al. Kazbegi ave; 0160 Tbilisi, Georgia Beka.Ivaniashvili@heidelbergcement.ge M: +995 595 888 268 T: +995 322 47 47 47 | Kaspi Site Manager Irakli Sadunishvili Technical Depart ent HeidelbergCement Georgia Ltd Lortkipanidze st. 4, 0105 Tbilisi, Georgia Phone: +995 32 2 474747 E-mail: irakli.sadunishvili@heidelbergcement.ge |  |
| --- | --- | --- | --- |

Offer shall be submitted to the internal tendering web-site of HeidelbergCement in accordance to guidelines, which will be provided to each supplier.

For participation in the tender contact following persons:

Contact Person for registration in tender:

Beka Ivaniashvili

Purchasing Specialist

HEIDELBERGCEMENT Georgia Ltd

21 Al. Kazbegi ave; 0160 Tbilisi, Georgia

Beka.Ivaniashvili@heidelbergcement.ge

M: +995 595 888 268

T:  +995 322 47 47 47

Contact Person for technical details:

Irakli Sadunishvili

Technical Department

HeidelbergCement Georgia Ltd

Lortkipanidze st. 4, 0105 Tbilisi, Georgia

Mob:+995 577 509705

Tel: +995 32 2 474747

Fax: + 995 32 2 470707

Mailto: irakli.sadunishvili@heidelbergcement.ge

## Related documents

This invitation to Tender consists of the following chapters / documents

- Tender Introduction

- Project General Info

- Instruction to Tenderers

- Scope of Work and Criteria

- Delivery Schedule

- Attachements

    - AY-Detail design

    - A1 General DCS steel structure

    - A2 General DCS civil

    - A4 General DCS Health and safety

    - A5 BoQ and Price break down tamplate

    - A6 Time schedule template

## Key Employer’s Requirements

The aim of this document is to summarize the Scope of the Work and the Employer’s technical requirements to be quoted by the Tenderer. As illustrated in this documentation, Tenderer is requested to provide a quotation for the fabrication, modification, civil construction and steel structure and equipment installation of clinker loading system  according existing detail designs.

## General Time Schedule

the clinker loading system will be extension of clinker transportation system from clinker silos to the clinker open storage. The new dry line is under operation, so all the construction works have to be planned and performed in the way that operation of NDL will not be affected.

All construction works have to be finalized till the end of 2019 year.

A delay in construction would lead to production and market losses.

The Employer’s Milestone Schedule is further defined in the annexes of this document.

# Project General Info

## Location

The Kaspi cement plant was built in 1939 according to Russian standards by Volgacemmash Company. The plant is located 50 km north west from Tbilisi

## Plant status

Kaspi Cement plant has been recently upgraded with a new 3´000 tpd clinker line. For Clinker storage of a new clinker line are used an existing clinker silos of CM3 and CM4 and open storage under overhead grab cranes near CM1 and CM2..Transportation of clinker from clinker silos to the open storage is performed by belt conveyors.

New clinker line capacity is much higher than Kaspi plant cement grinding workshop capacity, as According OP of 2019 Kaspi plant has to ship 302 Ktons of clinker to Poti, Rustavi and external customers. At the same time around 100 Ktons of clinker has to be shipped to the open clinker storage near new dry line.

All clinker is shipped by trucks, loading of clinker on the trucks is performed by wheel loaders or by grab cranes, and loading process is creating a lot of dust in surrounded area. At the same time work load of grab cranes has increased dramatically and they became the bottleneck of clinker production.

## Clinker loading system construction.

HC is planning to construct new clinker loading system . The main works are as below:

•	Dismantling of existing limestone transport system (mech. Equipment, steel structure, El. Installation and ext.) from limestone emergency bin to the wet Raw Mill limestone hoppers.

•	Design of new clinker load point including transport system, loading point, weigh scale and access roads. Existing equipment and steel structure of dismantled limestone transport system has to be reused in design as much as possible.

•	Purchasing of all necessary equipment for clinker loading system installation

•	Fabrication of new buffer clinker silo

•	Fabrication of new necessary steel structure

•	Installation of clinker loading system foundations and steel structure.

•	Installation of Mechanical equipment

•	Electrical installation including MCC, cabling and DCS system

Fabrication of steel structure and non-standard steel parts, civil works and installation of steel structure and equipment is the scope of this tender.

# Instruction to Tenderers

## Introduction

These Instructions to Tenderers („these Instructions“) relate to a Letter of Invitation („the Invitation“), in which a prospective Tenderer is invited to submit a Tender. The Invitation, which (in the case of any discrepancy) takes precedence over these Instructions, specifies:

- The company or joint venture, who is considered to be eligible as described in chapter "Eligibility of the Tenderer" of these Instructions and who is thus invited to submit a Tender

- Contact details of the Engineer, to whom requests for clarification may be sent as stated in the "Letter of Invitaiton"

- The time by which Tenders are to be submitted as stated in the "Letter of Invitaiton"

These Instructions prescribe the procedures to be followed until the Employer either enters into a Contract with the Tenderer or advises him that the Employer does not intend to do so.

The Tenderer shall bear all costs incurred in the preparation and submission of the Tender, including visits and other actions mentioned or implied in these Instructions.

The Employer will not be responsible or liable for such costs, regardless of the conduct or outcome of the tendering process. The Employer reserves the right to accept or reject any Tender, or to annul the tendering and reject all Tenders, without incurring liability to any Tenderer and without being obliged to inform any Tenderer of the reasons for the Employer’s action.

## Eligibility of the Tenderer

Each Tenderer shall, in order to be considered for eligibility, submit the information listed below with the Tender. The information of the upper listing shall be provided for every project, whereas the lower section information shall only be provided for projects with an expected contract value of more than 50 Million Euro.

In the case of a joint venture of two or more legal persons, the information shall be submitted in respect of each of these persons and in respect of the joint venture Tenderer,

Copies of original documents defining constitution and/or legal status, place of registration and principal place of business;

Total annual turnover expressed as total volume of engineering work carried out in each of the last five years;

Details of performance as prime/main contractor on works of a similar nature and volume over the last five years and on current works;

A list of  the  major  items  of  Tenderer’s  Equipment  proposed  for  carrying  out  the  Contract including details of ownership

Reference list of realized projects of similar scope. Expected contract value of more than 50 Million Euro, only.

Financial reports, including profit and loss statements, balance sheets and auditor’s reports for the past five years, and an estimated financial projection for the subsequent year;

Evidence of access to lines of credit , and availability of other financial resources;

Name and address of banker(s) who will (and have been authorized to) provide references upon request by the Employer:

In these Instructions, the expression “joint venture” means any of the groupings described in Sub- Clause 1.14 of the (general) conditions of Contract. In order that such a joint venture of two or more legal persons is to be acceptable as eligible:

- These persons shall have nominated a leader with authority to bind the joint venture and each of these persons; and this leader shall be authorized in incur liabilities and receive instructions for and on behalf of any and all these persons;

- Evidence of this authorization shall be submitted with the Tender in the form  of a power of attorney signed by legally authorized signatories of all these persons;

- The letter of Tender shall be signed so as to be legally binding on each of these person and;

- A copy of the agreement entered into by these persons shall be submitted with the Tender. This agreement shall state each such person’s percentage participation in the joint venture, and that these persons shall be jointly and severally liable to the Employer for the performance of the Contract.

No such person or sole Tenderer shall participate in the preparation of another Tenderer’s Tender for the same Contract. If any entity is found to have participated in two or more Tenders, other than alternative Tenders from the same Tenderer, all such Tenders will be rejected.

However, any entity may be proposed as a prospective subTenderer by more than one Tenderer in addition to being either a sole Tenderer or a participant in one joint venture Tenderer.

## The Request for Quotation (RfQ)-Documents

The Tenderer shall scrutinize each RfQ document immediately upon receiving it and shall promptly give notice, to the party who issued the document, of any pages which appear to be missing.

The Tenderer must carefully examine all RfQ documents. Failure to comply with these Instructions or with any other tendering requirements will be at the Tenderer’s risk.

If the Tenderer requires any clarification of the RfQ Documents, he may give notice to the Engineer. The notice shall be written in the language used in the Invitation, and shall be sent to the Engineer’s address stated in the Invitation as soon as practicable.

The Engineer shall respond to the notice by issuing the text of the question or request for clarification and the Employer’s clarification. This response shall be in writing and shall give no

indication of the identity of the Tenderer who requested clarification. These requests for clarification and responses shall be sent to all prospective Tenderers who received the RfQ documents, but shall not constitute amendments to the RfQ Documents. However, if a notice is received less than 28 days before the Tender submission date, there may be no response.

If amendments are to be made to the RfQ documents, arising from a notice or otherwise, the Engineer shall issue an Addendum to RfQ documents on behalf of the Employer. Each Addendum to RfQ documents shall be sent to all prospective Tenderers who received the RfQ Documents, and shall be binding upon them. The Tenderer shall promptly acknowledge receipt of each Addendum to Tender Documents by written notice to the Engineer.

At any time, the Engineer may similarly issue an Addendum to RfQ documents which amend the Tender submission date. In this event, all rights and obligations of the Employer and the Tenderers previously related to the original date shall thereafter be subject to the amended date.

## Site Visit

The Tenderer is  advised to visit and examine the Site, its  surroundings and other parts of the country, and must obtain for himself on his own responsibility all information which may be necessary for preparing the Tender and entering into a contract.

The Tenderer and any of his personnel or agents will be granted conditional permission to enter upon the Site. The permission shall be deemed to have been based upon the  Tenderer,  his personnel and agents indemnifying the Employer and his personnel and agents from and against all liability and upon the Tenderer being responsible for personal injury (whether fatal or otherwise), loss of or damage to property and any other loss, damage costs and expenses (however caused) which would not have arisen other than due to the exercise of such permission.

If a joint site visit is to be arranged for all Tenderers, details are given in the Invitation.

Such a joint visit is intended to supplement, and not to replace, the individual inspections carried out by each Tenderer. The Employer accepts no responsibility for providing any indication of relevant aspects, or access to appropriate areas, which a competent Tenderer may consider necessary for the preparation of a Tender.

##### As the project is an extension to an existing plant and several buildings and systems shall be re-used, a site investigation by the Tenderers is mandatory. Offers without a site inspection and clarification will not be accepted.

The Employer shall not be bound by any oral representations which may be made during a joint site visit, whether by the Engineer’s personnel or by others; and whether during a formal meeting or otherwise. In order to minimize the possibility of misunderstanding, Tenderers should present any requests for clarification in writing. In accordance with Clause 3 of these Instructions, any record of the formal meeting, requests, clarifications and/or Addendum to Tender Documents shall be sent to all prospective Tenderers who received the Tender Documents.

## Preparation of the Tender

In this stage of the technical Tendering a close co-operation with the engineers in charge is mandatory. The Employer will support as much as possible.

The Tender and all communications between the Tenderer and the Employer or the Engineer shall be typed or written in indelible ink in the language used in the Invitation. Supporting documentation submitted by the Tenderer may be in another language if he also submits an appropriate translation of all its relevant passages into this ruling language.

The Tender Documents to be submitted by each Tenderer shall comprise all documents described in chapter "Contract and RfQ Structure" of theses instructions and a Proposal prepared in accordance with chapter "Scope of Tender".

The RfQ Documents issued to the Tenderer, including any amendments instructed in an Addendum to RfQ Documents, shall be used without further amendment.

The Tenderer shall complete each Schedule as appropriate to the particular Schedule, and submit a Tender for the whole of the works in accordance with the RfQ Documents. A Tender which excludes part of the Works may be rejected as unresponsive.

### Contract and RfQ Structure

The Contract will be concluded with the HeidelbergCement Template Contract  for  Contract for Construction (CfC). The generic template  is  attached  to  this Tender. All Tenderers are requested to scrutinize the Terms and Conditions of that  Contract Template and mark all Conditions which need to be discussed and agreed upon. Requests for alternative wording shall be sent together with the Offer. The Employer will check the alternative wording together with the Tender evaluation.

##### All Terms and Conditions of the Contract Template not marked for discussions and without proposals for alternative wording will be deemed as agreed.

The general idea of this RfQ and tendering process is to re-use all documents in a prospective contract.

The Contract itself will consist of a contract agreement, a performance guarantee document and “General” and “Particular Contract Conditions”.

As a principle, which is also valid in the annexes, “Particular Conditions” overrule “General conditions”.

A number of annexes, subsequent to the Contract, specify the project management and technical content of the tendered project.

### Scope of Tender

- A detailed description of the proposed works;

- Proposed guarantees for the Delivery;

- Commentary  on  the  Employer’s  Requirements.

- Details of any exceptions to the statements in the Letter of Tender which otherwise state that the Employer’s Requirements contain no errors and that the works will conform therewith.

- Time schedule

- The price breakdown

- List of exclusions of supply

- List of proposed sub-tenderers

- Comments (if any) to Employer’s tendering documentation to be used for the contract in case of order

- Foreseen profile of manpower and main construction equipment on Site during construction

The Tenderer shall also submit the following supplementary information accompanying, but not forming part of his Tender:

- Name and address of the bank or other entity which will provide the Performance Security and the Advance Payment Guarantee, and a letter from such entity acknowledging having received the templates of the tender documents and undertaking to provide these security documents in accordance with the exact wording of these templates (if the entity prefers to make minor changes, they must be specified exactly);

- Details of the arrangements and methods which the Tenderer proposes to adopt for the execution of the Works, in sufficient detail to demonstrate their adequacy to achieve the requirements of the Contract including completion within the Time for Completion;

- Any proposals for subcontracting the execution of parts of the Works on the Site, excluding each subTenderer named in the Schedules;

A Tender which is not accompanied by this information may be rejected as unresponsive.

Only one Tender may be submitted by each Tenderer, except for any alternative offers. In addition to a compliant Tender, the Tenderer may offer technical or other alternatives to the requirements of the RfQ Documents, which may include reasonable deviations or other proposals. Each alternative Tender shall include all information necessary for its complete evaluation by the Employer, including any relevant calculations, specifications, construction methods, timing implications, breakdowns of prices, and other relevant details. The Employer reserves the right to reject alternative offers.

### Submission of the Tender

The Tenderer shall prepare one original set and one photocopy set of the documents comprising the Tender and supplementary information. Each set shall be clearly marked “ORIGINAL” or “COPY” as appropriate. If there is any discrepancy between them, the ORIGINAL shall prevail.

The Tenderer shall (in the Tender envelope) submit all documents and drawings which form the Tender in electronic format.

The original and copy of the Tender shall be signed by a person or persons duly authorized to bind the Tenderer. Proof of authorization, in the form of a written power of attorney, shall be annexed to the Letter of Tender. All pages of the Appendix to Tender and Schedules where entries or amendments have been made shall be initialed by the person(s) signing the Letter of Tender.

Closed tender will be posted in internal tendering web-site of the Employer and the notification will be sent via Email to all the participants, who will be registered in the web-site by that time.

A Tender submitted other than as described above may be rejected by the Employer and returned to the Tenderer.

The Tender shall remain valid and open for acceptance for the period of 140 days from the Tender submission date. The Tenderer shall calculate the date on which validity expires and insert this expiry date in the Letter of Tender. Prior to this expiry date; the Employer may by written notice request the Tenderer to extend the validity period. The Tenderer may refuse the request, but shall not modify his Tender other than by extending its validity.

### Tender Opening

The Employer will examine Tenders to determine whether they appear to be complete, properly signed, and generally in order.

After this Tender opening, information relating to the processes of examination, clarification, evaluation and comparison of Tenders and the award of a contract shall not be disclosed, other than to those officially concerned with such processes. Any effort by a Tenderer to influence the Employer or the Engineer in these processes may result in the rejection of the Tenderer’s Tender.

Tender Evaluation

Prior to the detailed evaluation of Tenders, the Employer will determine whether each Tender is substantially responsive to the requirements of the RfQ Documents.

For the purpose of these processes, a substantially responsive Tender is one which conforms to all the terms, conditions and requirements of the RfQ Documents without material deviation or reservation.

A material deviation or reservation is one which affects in any substantial way the scope, quality, or performance of the Works, or which limits in any substantial way (inconsistent with the RfQ Documents) the Employer’s rights or the Tenderer’s obligations under the Contract, and the rectification of which deviation or reservation would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders.

If a Tender is not substantially responsive to the requirements of the RfQ Documents, it will be rejected by the Employer.

The Employer will only evaluate and compare the Tenders which have been determined to be substantially responsive to the requirements of the RfQ documents. Responsive Tenders will first be checked by the Employer for any arithmetic errors in computation and summation, and any errors will be corrected as follows:

- The amount entered in the Letter of Tender may be considered acceptable as the Contract Amount without any of the corrections and adjustment described in these sub-paragraphs. If there is any discrepancy between amounts in figures and in words, the amount in words will take precedence.

- If there is any discrepancy between this amount and the equivalent sum computed on the basis of the Schedules, the Employer may make corrections and/or adjustments (applying the principles described in these sub-paragraphs) and give notice to the Tenderer, specifying each error, correction and adjustment. If the Tenderer does not accept these notified corrections and adjustments, his Tender may be rejected.

- If there is a substantial discrepancy between a stated amount and the correct amount calculated by multiplying the stated unit rate by the quantity, and the rate seems to have been stated in error (inconsistent with the Tenderer’s likely intentions), the stated unit rate shall be amended and the stated amount will be binding.

- If there is any discrepancy between a stated amount and the correct amount calculated by multiplying the stated unit rate by the quantity, and either the discrepancy is not substantial or it is reasonable to assume that the stated rate is consistent with the Tenderer’s intentions, the stated unit rate will be binding and the stated amount shall be amended.

For the purpose of evaluating Tenders, the Employer will determine for each Tender the Evaluated Tender Amount as follows:

- Making any correction for errors as described above;

- Making an appropriate adjustment for any acceptable variations, deviations, discounts or other alternative offers not reflected in the submitted amount of these corrections;

- Making an allowance for any acceptable varied times for completion offered in  alternative Tenders, the allowance being calculated at the same rate as the rate for delay damages for the Works which is stated in the appendix to Tender.

### Award of the Contract

The Employer intends to award the Contract to the Tenderer who appears to have the capability and resources to carry out the Contract effectively, who’s Tender has been determined to be responsive to the RfQ Documents and who has offered (all taken into consideration) the most favourable Tender; or to reject compliant Tenders and accept an alternative Tender. The Employer reserves the right to reject any or all Tenders.

The preferred Tenderer(s) may be invited to participate in negotiation meeting(s) with the Employer, who may then issue a Memorandum of Understanding recording the outcome of their joint discussions of the Tender. This Memorandum of Understanding will constitute the agreed basis upon which a Contract could be concluded, and/or may include clarification of any alternative proposals which the Tenderer may have submitted. The Memorandum of Understanding shall be binding on the Tenderer as an acceptable clarification or amendment of his Tender until its validity expires, shall be wholly subject to a subsequent contract agreement, and shall not  bind  the Employer nor commit him to entering into any contract under any terms.

After receiving the Employer’s Letter of Acceptance or after having signed the Contract Agreement, the successful Tenderer shall submit a Performance Security, and an advance payment guarantee in accordance with the conditions of Contract.

After receiving the Performance security from the successful Tenderer, the Employer will notify the other Tenderers that their Tenders have been unsuccessful.

The Employer may issue a Letter Of Intent after successful negotiations in order to allow parts of the Works to commence e.g. Engineering. These services will be priced separately and will be reimbursed by the Employer separately should the Employer and the Tenderer not reach final Agreement.

# Scope of Work and Criteria

## Introduction

As stated in this document the approach for this tender shall be Construction Approach. All the construction works should be performed according existing detail design .

## Scope of Work

Tenderer is requested to provide a quotation for the

### Fabrication and Supply

- Fabrication of stair case for Transfer Tower 1 according design.

- Fabrication of stair case for Transfer Tower 2 according design.

- Fabrication of stair case for Transfer Tower 3 according design.

- Modification of upper steel structure for Transfer Tower 2 according design.

- Modification of upper steel structure for Transfer Tower 3 according design.

- Fabrication of Belt conveyor KT03_01MBC platform according existing design

- Fabrication of Clinker silo according design.

- Modification of steel galleries of belt conveyors.

- Installation of wear protection lining in clinker silo (Hardox 400 supplied by contractor).

Construction of foundations and concrete structure of Clinker bulk loading system

  - Foundations of Transfer Tower 2 and it’s stair case

  - Foundations of Transfer Tower 3 and it’s stair case

  - Upper concrete structure of Transfer tower 3

  - Foundation of Transfer Tower 1 stair case

  - Steel platform support concrete beam

  - Foundation of steel galleries supports

  - Foundation of weigh bridge

  - Installation of electrical grounding for all foundations.

Erection of steel platforms, Gallery and Transfer Towers

- Erection of Transfer Tower 3 steel structure including stair case

- Erection of Transfer Tower 2 steel structure including stair case

- Erection of transfer tower 1 stair case

- Erection of Belt conveyor KT03_01MBC platform

- Erection of steel Gallery KT03_RT1 and galleries supports

  - Transportation of existing structure from storage area to the construction area

- Touch up painting

Mechanical installation of equipment

- Installation of Belt conveyor KT03_01MBC (old tag name MC01_007MBC)

- Installation of Belt conveyor KT03_02MBC (old tag name MC01_036MBC)

- Installation of Bag filter KT03_06MBF (old tag name MC01_012MBF)

- Installation of Bag filter KT03_08MBF(old tag name MC01_024MBF)

- Installation of 100m3 clinker steel silo KT03_03CSL

- Installation of Clinker bulk loading below KT03_04MBL

- Installation of Dedusting pipelines of bag filters and bulk loading below

- Installation of Weigh Bridge KT01_05MWB

- Installation and joint of conveyor belts

- Mechanical commissioning of equipment

- Transportation of equipment to the construction area

Of the clinker loading system,  according fetail designs.

### Exclusions

- Construction permit

- Land ownership

- El. Installation

- Dismantling of equipment

## Contract Battery Limits

### General battery

Battery limits of contract are similar to battery limits of design documents:

## General Requirements, Criteria and Standards

All the Delivery and Works shall be drawn up in accordance with all applicable Local Codes, laws & regulations, Employer’s standards and design requirements included in this document and in Annexes. In case terms, conditions and technical requirements established by Employer are more severe than Local Codes, laws & regulations, such terms, conditions and technical requirements shall prevail. All the installation shall be designed in order to ensure a safe, clean and dust free working environment.

All Employer technical requirements are considered verified and endorsed by Tenderer.

# Delivery Schedule

## Time schedule

The Time schedule (MSproject) attached in the annexes of this document should be used by Tenderer to present the offer’s time schedule.

# Prices and Weights

## Price and weight Breakdown

The BoQ attached in the annexes of this document (should be used by Tenderer to present the offer’s price and weights. The relevant excel sheet is included in the attachments:

# Attachments

## List of attached documents

    - AY-Detail design

    - A1 General DCS steel structure

    - A2 General DCS civil

    - A4 General DCS Health and safety

    - A5 BoQ and Price break down tamplate

    - A6 Time schedule template